## Slide 1: IS 436 Deliverable 1
By: Jessica Park, Farah Siddiqui, Betelhem Taddele, Danny Nguyen,
Jatin Chauhan, Munam Ghazanfar, Ninh Ngo

## Slide 2: Project Sponsor
Sponsor: Syed Iqbal
Business: Popeyes Louisiana Kitchen

## Slide 3: Business Needs
Redbook features (HACCP log, Daily Food Excellence Audit, Rush-Readiness Checklist)
Ability to log photos of products and sanitation
Ability to upload numbers (profit, labor, inventory)
Manage multiple restaurants collectively and efficiently all in one app

## Slide 4: Business Requirements
User must be able to add the financial information sales, labor percentage periodic in the app.
User must be able to upload the photo of the products.
User/Admin must be able to create multiple users and profile
User should be able to access a To-do checklist i.e Rush-Readiness checklist,HACCP log and Sanitation practices.
User should be able to notify the Managers to complete a task which was done incorrectly or was not finished.
Automated report of all the text and critical instance that occur in each restaurant.
If the check box for HACCP log that was not checked by 11am, 3pm, 7pm,11pm, it should trigger an email response.
App should include the speed time of the drive thru and the number of cars per interval.
Admin should be able to view a summary report of other users to ensure that the assigned task has been completed.

## Slide 5: Business Value
Increased Workflow Proficiency
The biggest benefit by the application comes down to increased workflow. By creating a one stop shop to monitor important tasks means managers can divide time between tasks easier. Stakeholder does not need to be over the shoulder of his employees.
Increased Quality Control
Customers benefit through better and more focused tasks.
Increased Productivity
Managers can now input/provide data through one unified portal.
Simplified Requirements
Each task and requirement is displayed so less training for new managers.
Reduced Clutter
Less text/email updates requires less attention that can be focused elsewhere.

## Slide 6: Special Issues or Constraints
Data must be protected from any html or sql injections.
Only managers or owner could use this app.
Queries must display information according to the account type (Admin/Manager).
Overall summary with up-to-date information must be displayed to Admin in one specific space.
Project should be finished within a year

## Slide 7: Feasibility Analysis
Technical feasibility → risk assessment and solutions
Economic feasibility → cost-benefit analysis
Organizational feasibility → strategic alignment

## Slide 8: Technical Feasibility
Currently use email as primary means of communication and to record profits, inventory, labor, etc.
Training required to use new system
  Application is to be used by only managers
  Other employees (crew members) do not have to learn new system
Manager is already familiar with Redbook features
  New technology would include uploading photos and numbers
  Navigating web application

## Slide 9: Cost-Benefit Analysis

## Slide 10: Organizational Feasibility
Project goal is to develop an application to provide a more efficient method to monitor and record business numbers and safety/health requirements
Implementation of the new system will allow
  tracking and recording data through automation rather than by hand
  consistent method of recording data
  easy access to desired business information
  streamline manager responsibilities (salaries, tax payments)
  managers to focus on other areas in their work

## Slide 11: Team Meeting Times
Tuesday | Wednesday | Thursday
16:00 - 18:00 | 11:30 - 14:30 | 15:30 - 16:30